FINAL PROJECT REPORT Comprehensive closure document — scope, schedule, budget, quality, risks, and lessons Template T-26 · Chapter 16: Project Closure · radimkaufmann.com

1. PROJECT IDENTIFICATION

| Project Name |  | Report Date | DD/MM/YYYY |
| --- | --- | --- | --- |
| Project Manager |  | Sponsor |  |
| Customer |  | Contract / PO Ref |  |
| Project Start Date |  | Project Close Date |  |
| Planned Duration |  | Actual Duration |  |

2. EXECUTIVE SUMMARY

Project Summary (3-5 sentences)

Describe what was built, for whom, what was achieved, and overall success assessment.

| ○ SUCCESSFUL ★★★★★ | ○ MOSTLY SUCCESSFUL ★★★☆☆ | ○ PARTIALLY SUCCESSFUL ★★☆☆☆ | ○ UNSUCCESSFUL ★☆☆☆☆ |
| --- | --- | --- | --- |

3. SCOPE PERFORMANCE

Scope Delivered vs. Contracted

Describe contracted vs. delivered scope. Note approved changes.

| Contracted Scope Item | Delivered | Status |
| --- | --- | --- |
|  |  | ✓ / Partial / ✗ |
|  |  | ✓ / Partial / ✗ |
|  |  | ✓ / Partial / ✗ |
|  |  | ✓ / Partial / ✗ |
|  |  | ✓ / Partial / ✗ |
|  |  | ✓ / Partial / ✗ |

4. SCHEDULE PERFORMANCE

| Milestone | Planned | Actual | Variance (d) | Status |
| --- | --- | --- | --- | --- |
| Project Kick-off | 01/01/26 | 01/01/26 | 0 | On Time |
| Planning Complete | 28/02/26 | 28/02/26 | 0 | On Time |
| Design Approved | 15/03/26 | 17/03/26 | +2 | Late |
| Development Complete | 31/05/26 | 07/06/26 | +7 | Late |
| UAT Complete | 21/06/26 | 28/06/26 | +7 | Late |
| FAC Signed | 30/06/26 | 10/07/26 | +10 | Late |

Schedule Variance Analysis

Explain primary causes of schedule deviations.

5. BUDGET PERFORMANCE

| Cost Category | Approved ($) | Actual ($) | Variance | % |
| --- | --- | --- | --- | --- |
| Internal Labor | $138,000 | $141,200 | +$3,200 | +2.3% |
| External / Vendors | $50,000 | $54,800 | +$4,800 | +9.6% |
| Hardware / Equipment | $34,500 | $34,500 | $0 | 0.0% |
| Software / Licenses | $21,600 | $21,600 | $0 | 0.0% |
| Travel & Logistics | $12,500 | $10,200 | –$2,300 | –9.2% |
| Training | $10,500 | $9,800 | –$700 | –6.7% |
| Contingency Used | $26,700 | $19,100 | –$7,600 | –28.5% |
| TOTAL | $293,800 | $291,200 | –$2,600 | –0.9% |

Budget Variance Analysis

Explain cost overruns or savings. Note contingency consumed.

6. QUALITY & ACCEPTANCE SUMMARY

| Quality Metric | Target | Achieved | Notes |
| --- | --- | --- | --- |
| UAT Pass Rate | ≥ 95% | 97.2% | 3 minor defects waived |
| Critical Defects at FAC | 0 | 0 | All resolved pre-FAC |
| Quality Gates Passed | 5/5 | 5/5 | All on first review |
| Acceptance (PAC+FAC) | Both | Both signed | FAC: 10/07/26 |
| Open Items at Closure | 0 Critical | 0 Critical | 2 minor items post-closure |

7. RISK & ISSUE SUMMARY

| Metric | Risks | Issues | Notes |
| --- | --- | --- | --- |
| Total Identified | 12 | 10 |  |
| Critical / High | 4 | 4 | R-04, R-07 most impactful |
| Materialized | 3 | 7 | See T-15 and T-21 |
| Closed at Closure | 12 | 10 | All resolved |

8. TEAM & STAKEHOLDER PERFORMANCE

Team Performance Assessment

Summarize team performance, collaboration, skills, availability, and recognition.

Stakeholder Engagement Assessment

Assess stakeholder engagement quality. Note challenges and resolutions.

9. KEY LESSONS LEARNED (Top 5)

| # | Lesson — What happened & Why | Recommendation |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

Full lessons: see T-25 Lessons Learned Log.

10. OUTSTANDING ACTIONS & POST-CLOSURE HANDOVER

| Outstanding Action / Obligation | Owner | Due Date | Type |
| --- | --- | --- | --- |
|  |  |  | Warranty / Admin / Ops |
|  |  |  | Warranty / Admin / Ops |
|  |  |  | Warranty / Admin / Ops |
|  |  |  | Warranty / Admin / Ops |
|  |  |  | Warranty / Admin / Ops |

11. FINAL APPROVAL & CLOSURE DECLARATION

By signing below, the undersigned confirm this project has been formally closed. All contracted deliverables have been accepted (ref. T-24 Acceptance Protocol). Outstanding items in Section 10 are acknowledged. Project resources have been released. This Final Project Report is approved for archiving.

| Role | Name & Title | Signature | Date |
| --- | --- | --- | --- |
| Project Manager |  |  |  |
| Project Sponsor |  |  |  |
| Customer Representative |  |  |  |
| PMO / Quality Assurance |  |  |  |

From the book: Project Management: From Initiation to Closure The Final Project Report is the project’s last act of integrity. It tells the truth about what happened, learns from it, and gives the organization the knowledge it paid for. by Radim Kaufmann · radimkaufmann.com · Free download — share freely